**SPRINT PLANNING DOCUMENT TEMPLATE**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT NAME | PROJECT MANAGER | START | END | PROJECT DELIVERABLE |
| Election Processor | Shanna | 4/16 | 4/28 |  |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **TASK** | **FEATURE TYPE** | **RESPONSIBLE** | **START**  **DATE** | **END  DATE** | **DURATION** in hours | **STATUS** | **NOTES** |
| SPRINT 1 |  |  |  |  |  |  |  |
| Fix bugs in main | Bugfix | Julian |  |  | 1 | Done | Bugs technically not “fixed” but main was replaced wqith gui main |
| Fix bugs in ir | Bugfix |  |  |  |  |  |  |
| Read in multiple files | Feature | Julian |  |  | 1 | Done |  |
| Implement GUI | Feature | Julian |  |  | 1 | Done | Gui works however a couple bugs documented |
| Process the headers | Feature |  |  |  |  |  |  |
| Re-implement IR and CPL | Feature |  |  |  |  |  |  |
| Display IRV at end | Feature |  |  |  |  |  |  |
| Implement PO election | Feature | Matt |  |  | 3 | Done |  |
| Implement Testing | Testing | Matt |  |  |  | In-Progress |  |
|  |  |  |  |  |  |  |  |